Project Plan: Milestones, Deliverables, Tools And Technologies

Contents

1. Project Overview	2

2. Project Objectives	2

3. Milestones	2

4. Deliverables	3

5. Tools And Technologies	4

6. Project Risks And Mitigation	5

7. Final Execution Plan	5

# 1. Project Overview

InfraGuide AI is an AI-assisted cloud migration intelligence platform that analyzes application repositories or uploaded source folders and generates cloud migration blueprints for AWS, Azure, and GCP.

The project scope includes repository analysis, cloud readiness scoring, service recommendations, pricing estimation, regional pricing comparison, governance assessment, migration roadmap generation, and Word document export.

# 2. Project Objectives

- Reduce manual effort required for first-pass cloud migration assessment.

- Provide application stack detection, cloud service mapping, and readiness scoring from repository evidence.

- Enable cloud cost visibility using provider pricing integrations and Redis-backed caching.

- Generate stakeholder-ready migration blueprint documents.

# 3. Milestones

| Milestone | Scope | Deliverable | Status |
| --- | --- | --- | --- |
| M1: Requirement Analysis | Define problem, target users, key features, and submission expectations. | PRD and feature scope | Completed |
| M2: Frontend Foundation | Build React UI for repository input, requirements form, folder upload, and report layout. | Functional UI screens | Completed |
| M3: Backend Assessment API | Create FastAPI endpoints for GitHub assessment, folder upload, blueprint generation, and health checks. | Backend API service | Completed |
| M4: Repository Analyzer | Detect languages, frameworks, runtimes, databases, package managers, containers, CI/CD, and governance signals. | Static analysis engine | Completed |
| M5: Recommendation Engine | Generate readiness score, service recommendations, migration strategy, roadmap, governance, and cost estimates. | Assessment response model | Completed |
| M6: MCP Pricing Layer | Implement MCP pricing tools, bridge API, Redis cache, provider pricing integrations, and regional pricing. | MCP server and bridge | Completed |
| M7: Report And Export | Render migration blueprint, regional pricing modal, service validation, runtime support, and Word export. | Frontend report and .docx export | Completed |
| M8: Dockerization | Containerize frontend, backend, MCP server, and bridge in one app container with Redis as separate container. | Dockerfile and docker-compose setup | Completed |
| M9: Submission Documentation | Prepare PRD, architecture blueprint, project plan, setup guide, and AI usage summary. | Submission documents | In Progress |

# 4. Deliverables

| Deliverable | Description | Location / Output |
| --- | --- | --- |
| Product Requirements Document | Problem statement, goals, features, competitor analysis, and value proposition. | docs/submission/01_PRODUCT_REQUIREMENTS_DOCUMENT_STYLED.docx |
| Technical Architecture Blueprint | Architecture, APIs, runtime components, MCP layer, caching, security, and scalability. | docs/submission/02_TECHNICAL_ARCHITECTURE_BLUEPRINT.docx |
| Project Plan | Milestones, deliverables, tools, and technologies. | This document |
| Source Code Repository | Frontend, backend, MCP server, Docker configuration, and documentation. | Project repository |
| Runnable Application | Dockerized InfraGuide AI application with separate Redis container. | docker compose up --build |
| Migration Blueprint Export | Generated Word report from the application UI. | Downloaded .docx blueprint |

# 5. Tools And Technologies

| Category | Tools / Technologies | Purpose |
| --- | --- | --- |
| Frontend | React, TypeScript, Vite, Tailwind CSS, Lucide React | Build the user interface, forms, report view, modal interactions, and icons. |
| Backend | Python, FastAPI, Pydantic, HTTPX, Uvicorn | Expose assessment APIs, validate data, call MCP bridge, and generate responses. |
| Repository Analysis | Python file scanning, Git clone, static pattern detection | Detect application stack, dependencies, containers, CI/CD, and governance signals. |
| AI Layer | Groq-compatible LLM integration, structured JSON prompting, fallback logic | Improve reasoning, recommendations, roadmap, governance, and architect explanation. |
| MCP Layer | Python MCP FastMCP, Bridge API | Separate pricing and cloud intelligence tools from core backend logic. |
| Cloud Pricing | Azure Retail Pricing API, Google Cloud Billing API, AWS pricing integration | Fetch provider pricing and regional cost data. |
| Cache | Redis | Cache pricing API responses and reduce repeated external lookup latency. |
| Containerization | Docker, Docker Compose | Run application services consistently with Redis as a separate container. |
| Documentation | Microsoft Word .docx, python-docx template generation | Create submission-ready formatted documents. |

# 6. Project Risks And Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Pricing API latency | Regional pricing can take longer on first request. | Use Redis cache and loading indicators. |
| LLM quota or invalid response | AI output may be unavailable or incomplete. | Use deterministic fallback logic. |
| Repository detection gaps | Some technologies may not be detected from static files. | Use extensible analyzer patterns and LLM refinement. |
| Docker port communication | Services may fail if URLs or ports are incorrect. | Use configured internal URLs and compose environment variables. |

# 7. Final Execution Plan

- Start Redis as a separate Docker container.

- Run the InfraGuide AI application container using Docker Compose.

- Generate sample assessments using GitHub repositories and uploaded folders.

- Validate pricing, service availability, runtime support, and Word export.

- Submit source code, setup guide, documents, and presentation deck.